## Slide 1
MCIT · DIGITAL EGYPT PIONEERS INITIATIVE
Taste
& Test
Software Testing Graduation Project, built for a food-delivery ecosystem across four independent QA layers.
$ project --status
team Taste & Test (6 QA engineers)
program DEPI — Ministry of Comm. & IT
sprints 4 / 4 complete
layers manual · database · api · automation
cases_run 498 (manual + database + API, confirmed)
defects 106 logged, triaged by severity
> status: READY FOR DEFENSE
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 01/11

## Slide 2
[ 02 ] — THE TEAM
Roster & Responsibilities
Six engineers, four disciplines each. Zahraa carried sprint coordination and defect triage on top of hands-on testing.
01
Zahraa Elabd
Team Leader / Test Lead
Sprint coordination, deliverable review, defect triage, reporting
02
Lama Gamal
QA Engineer
Manual · API · Database · Automation testing
03
Saifallah Basem
QA Engineer
Manual · API · Database · Automation testing
04
Mariam Waleed
QA Engineer
Manual · API · Database · Automation testing
05
Habeeba Sameh
QA Engineer
Manual · API · Database · Automation testing
06
Sara Bassem
QA Engineer
Manual · API · Database · Automation testing
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 02/11

## Slide 3
[ 03 ] — SCOPE
Systems Under Test
One fictional food-delivery product, tested at three separate layers.
UI + AUTOMATION TARGET
LambdaTest
E-Commerce Playground
Public storefront — manual exploratory + scripted UI testing, mirrored by the Selenium regression suite.
API TARGET
DummyJSON
REST API
Public REST sandbox validated through Postman collections — requests, responses, status codes.
DATABASE TARGET
food_app
MySQL Schema
22-table custom schema, AI-generated and hand-seeded with edge cases, for constraint and integrity testing.
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 03/11

## Slide 4
[ 04 ] — METHOD
Four Sprints, One Rail
Agile Scrum cadence — planning, daily standups, and a retrospective closing every sprint.
S1
Planning & Strategy
Test Plan, Roadmap, entry/exit criteria, roles, tool setup
S2
Manual & Exploratory
176 test cases authored & executed on the LambdaTest storefront
S3
API & Database Validation
Postman on DummyJSON; 90 constraint checks on food_app/MySQL
S4
Automation & Closure
Selenium regression suite, defect retesting, final reporting
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 04/11

## Slide 5
[ 05 ] — PHASE 01
Manual & Exploratory Testing
Chart: 176 Cases Executed
| Passed | Failed
Test Cases | 127 | 49
72% PASS RATE
APPROACH
Blind exploratory sessions on the live storefront, then structured scripted cases with clear preconditions, steps, and expected vs. actual results — tracked in a shared master workbook.
COVERAGE
Authentication & sessions · Navigation · Product discovery · Cart & checkout · Reviews & ratings
$ grep CRITICAL bug_report.log
BUG-003: password accepts weak values —
length checked (4-20) but complexity rules
(upper/number/special) never enforced.
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 05/11

## Slide 6
[ 06 ] — PHASE 02
Database Testing — food_app
Chart: 90 Cases · 22 Tables
| Passed | Bugs
Test Cases | 67 | 23
74% PASS RATE
APPROACH
MySQL 8.0 schema (users, restaurants, orders, payments, coupons, deliveries...) seeded with deliberate edge cases, validated against CHECK constraints, foreign keys, uniqueness rules, and cross-table business logic.
$ diff order.restaurant order_item.restaurant
CRITICAL Order #17 (Burger Factory) contains
items belonging to Smash & Grill —
no FK ties order_item back to the
order's own restaurant_id.
HIGH Suspended users can still place
new orders — no DB-level block.
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 06/11

## Slide 7
[ 07 ] — PHASE 03
API Testing — DummyJSON via Postman
Contract-level validation of a public REST API, run through Postman collections the team built and maintained.
01
Requests & Payloads
Collections per resource — create, read, update, delete — with representative and boundary payloads.
→
02
Response Assertions
Status codes, response schema, and field-level values checked against the expected contract on every call.
→
03
Auth & Error Handling
Login and token flows exercised alongside negative cases — invalid input, missing fields, unauthorized access.
10 Unique Endpoints Tested
232 Test Cases Executed
34 Bug Reports Logged
HTTP Methods: GET, POST, PUT, PATCH, DELETE
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 07/11

## Slide 8
[ 08 ] — PHASE 04
Automated Regression
The same manual scenarios on the LambdaTest storefront, rebuilt as repeatable Selenium WebDriver scripts in Java.
LANGUAGE
Java
FRAMEWORK
Selenium WebDriver
IDE
IntelliJ IDEA
TARGET
LambdaTest E-Commerce Playground
VERSION CONTROL
GitHub repository, maintained through every sprint
$ ls automated_flows/
01_authentication.java
02_navigation.java
03_product_discovery.java
04_cart_checkout.java
> mirrors the manual regression scope
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 08/11

## Slide 9
[ 09 ] — FINDINGS
Defect Log — A Sample
49
UI BUGS
23
DB BUGS
34
API BUGS
ID
LAYER
DESCRIPTION
SEV
BUG-009
Database
Order items reference a different restaurant than the order itself
CRIT
BUG-003
UI / Auth
Password field accepts weak values — complexity rules not enforced
CRIT
BUG-007
Database
Suspended user accounts can still place new orders
HIGH
BUG_NAV_002
UI / Nav
Selecting a category displays products from a different category
HIGH
BUG-016
Database
Coupon shows active after its expiry date has passed
MED
BUG_NAV_001
UI / Nav
Mega Menu click redirects to About Us instead of category list
MED
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 09/11

## Slide 10
[ 10 ] — RESULTS
Execution Summary
Confirmed pass/fail metrics across the three finalized testing layers.
Chart: 
| Manual (176) | Database (90) | API (232)
Passed | 127 | 67 | 193
Failed / Bugs | 49 | 23 | 39
72.2%
MANUAL PASS RATE
74.4%
DATABASE PASS RATE
83.2%
API PASS RATE
API testing was completed using Postman on the DummyJSON REST API, covering 10 unique endpoints across 232 test cases with 34 documented bug reports.
Automation testing was completed using Selenium WebDriver with Java, covering the core user workflows identified during manual testing.
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 10/11

## Slide 11
ORAL DEFENSE
Closing & Q&A
Taste & Test — DEPI Software Testing Graduation Project
$ project --summary
498 test cases executed across manual,
database, and API testing — plus a full
Selenium automation suite.
Delivered by a 6-person Agile QA team over
4 sprints.
$ project --thanks
Ministry of Communications & Information
Technology, the DEPI program team, and our
mentors.
> awaiting committee questions_
TASTE & TEST — DEPI QA PORTFOLIO
SLIDE 11/11