AGILE SCRUM

TEST PLAN

Multi-Platform QA Framework

| Project | Multi-Platform Web Application Testing |
| --- | --- |
| Team Lead | Zahraa Elabd |
| Methodology | Agile Scrum |
| Version | 1.0 |
| Date | 5 / 4 / 2026 |

# 1. Purpose

This Test Plan defines the testing strategy, approach, execution process, and management activities for evaluating the quality of selected web applications within an Agile Scrum framework. It ensures all Scrum team members — including the Product Owner, Scrum Master, and QA engineers — understand testing objectives, sprint scope, roles, timelines, acceptance criteria, and Definition of Done (DoD).

# 2. Project Overview

This project implements an automated testing framework across three platforms, covering UI, API, Database, and Automation testing. Testing is conducted in iterative sprints, with continuous feedback loops and regular backlog grooming to ensure quality throughout the delivery lifecycle.

| Platform | Type | Target System |
| --- | --- | --- |
| LambdaTest | Manual & Automation | E-Commerce Playground UI |
| OpenCart | API Testing | REST API Endpoints |
| OpenCart | Database Testing | MySQL / Backend Data |

# 3. Agile Scrum Testing Structure

## 3.1 Sprint Overview

Testing activities are organized into sprints of two weeks each. Each sprint begins with Sprint Planning and concludes with a Sprint Review and Retrospective. QA is embedded throughout — test cases are written in the same sprint as development, ensuring rapid feedback and early defect detection.

| Sprint | Focus Area | Activities |
| --- | --- | --- |
| Sprint 1 | Foundation & Manual UI | Environment setup, test data prep, manual UI test case authoring and execution on LambdaTest |
| Sprint 2 | API Testing | Postman collection build, request/response validation, error handling, status code verification on Automation Exercise |
| Sprint 3 | Database Testing | SQL CRUD validation, data integrity checks, consistency testing on OpenCart/MySQL |
| Sprint 4 | Automation & Regression | Selenium + Cucumber script development, execution, and CI integration; regression suite for critical paths |
| Sprint 5 | E2E, Defect Closure & Reporting | End-to-End workflow validation, defect retesting, final reports, retrospective |

## 3.2 Scrum Ceremonies

| Ceremony | Cadence | QA Involvement |
| --- | --- | --- |
| Sprint Planning | Start of each sprint | Refine QA stories, estimate effort, define acceptance criteria |
| Daily Standup | Daily (15 min) | Report test progress, blockers, and defect status |
| Backlog Grooming | Mid-sprint | Review new user stories, prepare test scenarios |
| Sprint Review | End of sprint | Demo test results, show defect metrics, coverage report |
| Sprint Retrospective | End of sprint | Identify QA process improvements for next sprint |

# 4. Scope

## 4.1 In-Scope

- Manual testing of UI workflows on LambdaTest E-Commerce Playground

- Automation testing using Selenium + Cucumber (critical paths and regression)

- API testing of OpenCart endpoints — requests, responses, status codes, error handling

- Database testing on OpenCart — CRUD operations, data integrity, and consistency

- Functional testing of end-user workflows across all three platforms

- End-to-End testing validating complete processes from UI to backend

## 4.2 Out-of-Scope

- Real payment gateway processing

- Mobile or native application testing

- Advanced penetration or security testing

- Load, performance, or stress testing

# 5. Test Strategy

## 5.1 Test Objectives

- Ensure all system functionalities work as expected per acceptance criteria

- Identify, report, track, and retest defects within the same sprint where possible

- Verify data integrity across UI, API, and Database layers

- Achieve maximum coverage of user workflows per sprint backlog

- Automate regression scenarios to support continuous delivery

## 5.2 Test Approach by Layer

| Layer | Approach | Tool / Method |
| --- | --- | --- |
| UI / Manual | Exploratory + scripted workflow validation | Manual execution on LambdaTest |
| UI / Automation | Scenario-based BDD automation for regression and critical paths | Selenium + Cucumber (IntelliJ) |
| API | Request/response validation, boundary and error handling | Postman Collections |
| Database | SQL CRUD validation and data consistency checks | MySQL queries on OpenCart |
| End-to-End | Full workflow from UI action to DB state verification | Combined manual + SQL |

## 5.3 Test Pyramid Alignment

The team follows the Agile Test Pyramid to balance coverage and execution speed:

- Base (Unit/DB): SQL data integrity checks — fast, reliable, high coverage

- Middle (API): Contract and behavior tests — stable and repeatable via Postman

- Top (UI): Manual exploratory + Selenium automated — slower, highest confidence for user journeys

# 6. Test Tools & Technologies

| Tool | Category | Purpose |
| --- | --- | --- |
| Selenium | Automation | Browser-based UI test automation |
| Cucumber (BDD) | Automation | Gherkin scenario authoring and execution |
| IntelliJ IDEA | IDE | Automation script development and execution |
| Postman | API Testing | API request building, assertions, and collections |
| MySQL | Database | SQL queries for CRUD and data integrity validation |
| Jira | Defect & Task Management | User stories, test tasks, defect tracking |
| GitHub | Version Control | Test script repository and collaboration |

# 7. Roles & Responsibilities

All team members participate collaboratively across Manual, API, Database, and Automation testing disciplines. The team operates as a cross-functional Scrum QA unit.

| Name | Role | Responsibilities |
| --- | --- | --- |
| Zahraa Elabd | Team Leader / Test Lead | Sprint coordination, deliverable review, defect triage, reporting |
| Lama Gamal | QA Team Member | Manual UI, API, Database & Automation testing |
| Saifallah Basem | QA Team Member | Manual UI, API, Database & Automation testing |
| Mariam Waleed | QA Team Member | Manual UI, API, Database & Automation testing |
| Habeeba Sameh | QA Team Member | Manual UI, API, Database & Automation testing |
| Sara Bassem | QA Team Member | Manual UI, API, Database & Automation testing |

# 8. User Stories & Acceptance Criteria

Each test sprint includes QA user stories added to the sprint backlog. Stories follow standard Agile format and include clear acceptance criteria and a Definition of Done.

Example User Story Format:

| Story | As a QA engineer, I want to validate the product checkout flow on LambdaTest so that end-to-end purchase scenarios are verified. |
| --- | --- |
| Acceptance Criteria | Given a registered user is logged in / When they add a product and proceed to checkout / Then the order confirmation page displays correct order details and DB record is created. |
| Definition of Done | Test case executed, result logged in Jira, defects raised if applicable, test evidence attached, peer-reviewed. |

# 9. Entry & Exit Criteria

## 9.1 Sprint Entry Criteria

- Test environments accessible: LambdaTest, OpenCart

- Sprint backlog refined with QA user stories and acceptance criteria defined

- Test data prepared and available for the sprint scope

- Tools installed and configured: Postman, Jira, Selenium, IntelliJ

- Test scripts reviewed and baselined in GitHub

## 9.2 Sprint Exit Criteria

- All planned test cases for the sprint executed

- Minimum 90% pass rate achieved across executed test cases

- All Critical and High severity defects resolved or documented with accepted risk

- Sprint test summary report prepared and reviewed by Team Lead

- Sprint Review demo completed and stakeholder sign-off received

# 10. Defect Management

All defects are logged in Jira with reproducible steps, expected vs. actual results, and test evidence. Defects are triaged within the sprint and tracked to closure.

## 10.1 Defect Lifecycle

| Status | Owner | Action |
| --- | --- | --- |
| Open | QA Engineer | Defect logged with full details in Jira |
| In Progress | Developer | Fix being implemented |
| Fixed | Developer | Fix deployed to test environment |
| Retest | QA Engineer | Verification testing against original steps |
| Closed | Team Lead | Confirmed resolved and test passed |
| Rejected / Deferred | Team Lead | Invalid or postponed to future sprint |

## 10.2 Severity Levels

| Severity | Impact | Example |
| --- | --- | --- |
| Critical | Blocks core functionality — sprint cannot close | Checkout flow crashes; login completely broken |
| High | Major issue, no viable workaround | Product search returns incorrect results consistently |
| Medium | Issue with acceptable workaround | Filter sorting order incorrect but data is accessible |
| Low | Cosmetic or minor UI issue | Button misalignment on a secondary screen |

# 11. Test Environment

| Environment | Description | Tools / URL |
| --- | --- | --- |
| UI | Manual & Automation testing | LambdaTest E-Commerce Playground |
| API | API request/response validation | Automation Exercise APIs / Postman |
| Database | Database CRUD & integrity | OpenCart / MySQL |
| Automation Runner | Script execution environment | Selenium + IntelliJ + Cucumber |

Supported Browsers & OS:

- Windows 10 / 11 — Chrome (latest) and Firefox (latest)

# 12. Dependencies & Risks

## 12.1 Dependencies

- Stable internet connectivity throughout the sprint

- Continuous access to all three test platforms and tools

- Full team availability per sprint commitment

- All features deployed to the test environment before QA execution begins

- Timely bug fixes from the development team within the sprint

## 12.2 Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Environment unavailability | Medium | Notify team immediately; escalate to Team Lead; re-plan sprint |
| Team member absence | Low | Cross-trained team covers; tasks redistributed in standup |
| Late defect fixes affecting exit criteria | Medium | Prioritize Critical/High fixes; defer Low to next sprint |
| Automation script flakiness | Medium | Stable element locators; retry logic; peer code review |

# 13. Test Reporting

The following reports are produced per sprint and shared with stakeholders during the Sprint Review:

- Sprint Test Summary: test cases executed, passed, failed, blocked

- Defect Report: open, closed, deferred defects by severity

- Coverage Report: requirements vs. test case mapping

- Automation Execution Report: Cucumber HTML report from IntelliJ run

- End-of-Project Final QA Report: aggregated metrics across all sprints

# 14. Approval & Sign-Off

This Test Plan is reviewed and approved at the beginning of the project and revisited at each Sprint Planning if scope changes.

| Role | Name | Signature / Date |
| --- | --- | --- |
| Team Lead / Test Lead | Zahraa Elabd |  |
| QA Team Member | Lama Gamal |  |
| QA Team Member | Saifallah Basem |  |
| QA Team Member | Mariam Waleed |  |
| QA Team Member | Habeeba Sameh |  |
| QA Team Member | Sara Bassem |  |